MINUTES- APRIL 7, 2008

WOODVILLE VILLAGE COUNCIL-REGULAR MEETING

Minutes of the Regular Meeting of Woodville Village Council held on Monday, April 7, 2008 at 7:00pm in Council Chambers of the Town Hall. Present at Roll Call were Mayor  Richard Harman, Clerk-Treasurer Barb Runion, Council members-Joe Riffle, Judy Karchner, Jeff Tate, and Ty Tracy.  Also present were Deb Wallace from The Press, Jack  Bradfield  ABATE of Ohio, Solicitor Bob Kuhlman, Karen Schepman, Bob Rickard, Police Chief Roy Whitehead, and Tom Haar of Shelly. Council members Bob Hathaway and Monte Porter were excused.

Mayor Harman called the meeting to order and led the pledge to the flag.

Minutes of the Regular Meeting and Finance Committee of March 17 and Administrative & Personnel Committee meeting of March 13 (amended date) were approved as presented.

AUDIENCE PARTICIPATION

Tom Haar of Shelly provided an update on the proposed construction plan for the Rt. 20 project. Construction is to begin by the end of April. Stage 1-make a temporary cross-over, place westbound traffic onto new concrete pavement. (Approximately 4 weeks to complete) Stage 2-Eastbound and Westbound traffic moved to the North side of Rt. 20, businesses to be maintained through temporary stone drives. (Approximately 3 months to complete) Businesses affected have been contacted.

Jack Bradfield from ABATE of Ohio was present to receive Resolution 6-2008 to designate May 2008 as Motorcycle Awareness Month. Bradfield stated that the Village of Woodville would be recognized in Columbus for the Resolution. A motion was made by Tracy to accept Resolution 6-2008, Tate second. VOTE-Yeas- Tracy, Tate, Riffle, Karchner. Nays- None MOTION CARRIED 4-0.

CORRESPONDENCE

Mayor Harman read a letter from the National Multiple Sclerosis Society requesting the use of Memorial Park, as a rest stop on Sunday June 29,2008 from 7:30am-12:00pm. Riffle made a motion to grant the request, Karchner second. VOTE-Yeas- Riffle, Karchner, Tate, and Tracy. Nays- None. MOTION CARRIED 4-0.

Mayor Harman presented a flyer for CAFO’s, and requested it be mailed with the utility bills. Kuhlman suggested that the entire first paragraph be removed. After a discussion by Council as to content and cost, it was decided that as long as the changes were made it would be allowed. This was to be at no cost to the Village.

WOODVILLE VILLAGE COUNCIL-REGULAR MEETING-4/7/08-PAGE 2

REPORTS

ADMINISTRATIVE & PERSONNEL- Riffle requested a meeting to set wage for arborist. Meeting set for Monday, April 14 at 6:30pm. It was requested by Rickard to draft an ordinance to amend section 5.03(4) of the Personnel Policy & Procedure Manual. Kuhlman will draft ordinance.

PUBLIC WORKS & MAINTENANCE- Rickard reported that Jeff Crecelius of Precision Paving contacted him to say that they are willing to work with the Village on the current contract . This can be done by issuing a new contract or a change order. Rickard will get current contract to Kuhlman for further advisement.

ENVIRONMENTAL & COMMUNITY DEVELOPMENT-Porter-No Report

FINANCE-Tracy questioned Chad Johnson invoice. Runion explained that his amount paid is for the month. Johnson had been approved for an amount not to exceed $5,000.

A Sauder Outlet catalog was viewed for the purchase of new chairs for Council Chambers. Tracy made a motion to purchase 11(eleven) chairs at a cost of $50.00 each. Riffle second. VOTE-Yeas-Tracy, Riffle, Tate,Karchner. Nays-None. MOTION CARRIED 4-0.

Tracy made a motion to adopt Finance Ordinance #1444 in the amount of $18,821.90  Tate  second VOTE-Yeas- Tracy, Tate, Riffle, Karchner. Nays- None. MOTION CARRIED 4-0.

PUBLIC SAFETY- Tate requested that the area between the Bowling Alley, School, and the Utilities building be checked by Rickard. Possibility of cleaning the ditch bank. Rickard will contact Atkins to check out.

RECREATION & PARKS DEVELOPMENT- Karchner- No Report

WORKS ADMINISTRATOR-Rickard asked for permission to apply for CDBG grant for 2008. The amount will be $30,000 and the Village will contribute $5,000. Riffle made a motion to apply for the CDBG grant. Tracy second. VOTE-Yeas-Riffle, Tracy, Tate, Karchner. Nays- None. MOTION CARRIED 4-0.

Rickard reported that the Ash Tree removal went well, and that he has finalized the order to finish the clean up. North Branch Nursery of Pemberville will be planting approximately 35 trees.

WOODVILLE VILLAGE COUNCIL-REGULAR MEETING-4/7/08-PAGE 3

Rickard presented meeting notes from the Sewer Separation Project dated 3/31/08, and requested a meeting with the Sewer Separation Committee to review the project. 
A meeting was set for Monday, April 14 2008 at 7:00 pm.

Whitehead asked about granting the 2 parking spots in front of the Davis Dental Office located on Elm St. Rickard stated that it should be granted.

Mayor Harman presented for discussion a letter from Rick Rospert of Rospert Enterprises Inc. Rospert questioned the “drainage swale easement with a legal description”.Rickard thought that the Village had complied. Rickard will contact  Rospert  to verify what needs to be completed.

POLICE DEPARTMENT- Chief Whitehead presented the monthly report. Whitehead had applied for the Homeland Security Grant in the amount of $3,700. The grant monies will be used to purchase equipment for training purposes. This equipment would be used at the schools to further develop safety issues. (School shootings)

CLERK-TREASURER- Runion presented the following ordinance for Council’s consideration-

ORD. 5-2008- Establishing a CDBG Special Revenue Fund (211) for Community Development Block Grant monies- 2nd  reading.

Runion presented a letter to the Sandusky County Auditor requesting an amended certificate to increase the Downtown Enhancement Fund(403) of $43,000 and amend the 2008 Appropriations. Tracy made a motion to send letter. Tate second VOTE-Yeas- Tracy, Tate, Riffle, Karchner. Nays-None. MOTION CARRIED 4-0.

Mayor Harman adjourned the meeting at 8:05pm.

____________________________

Mayor Richard Harman

____________________________

Clerk –Treasurer Barbara J. Runion